%%
%%                     NOBEYAMA98  ABSTRACT 
%%
%%                  Deadline: September 5, 1998
%%  
%%        Please send by E-MAIL to nbym98@solar.nro.nao.ac.jp.
%% 

\documentstyle{article}
\textwidth 15 cm
\oddsidemargin 1 cm
\evensidemargin 1 cm
\textheight 24 cm
\topmargin 0 cm
\begin{document}

%% TITLE 

\begin{center}
{\large\bf { Progress Report of the new Solar Sub-Millimeter Telescope Installation}}
\end{center}

%% AUTHORS 

\begin{center}
{\bf {P. Kaufmann$^{1}$, A. Magun$^{2}$, H. Levato$^{3}$, M. Rovira$^{4}$,
K. Arzner$^{2}$, E. Correia$^{1}$, J.E.R.~Costa$^{1}$, C.G. Gimenez de Castro$^{1}$,
N. Kaempfer$^{2}$, J.-P. Raulin$^{1}$, E. Rolli$^{1}$ and A.V.R. Silva$^{1}$ }} 
\end{center}

%% INSTITUTIONS

\begin{center}
$^1$ {CRAAE-NUCATE/UNICAMP, R. Roxo Moreira, 1752, Campinas, SP, 13083-592, Brasil} \\ 
$^2$ { Institute of Applied Physics, University of Bern, Sidlestrasse 5, CH-3012
 Bern, Switzerland} \\
$^3$ { Complejo Astr\'onomico El Leoncito, CC. 467, 5400, San Juan, Argentina} \\
$^4$ { Instituto de Astr\'onomia y F\'isica del Espacio, CC. 67, Sucursal 28, 1428, Buenos Aires, Argentina} \\
\end{center}

%% ABSTRACT

 % Please write your abstract here. Size limit is one page (15 cm x 24 cm)
 % with 10pt font size. Please avoid to use figures and to use \new...
 % and \renew... commands.

The Sub-Millimeter Solar Telescope (SST) project is now in 
his final phase of construction and a definitive schedule 
has been established. The 1.5 m diameter reflector has been 
completed by Steward Observatory, University of Arizona, 
presenting an excellent surface with a deviation of 18 microns 
(r.m.s.). The delay of the reflector construction was the 
result of the new technology employed, and mainly due to the 
slumping of the reflector which needed additional technological 
research (Kingsley et al. 1998). The SST building, including one
3.4 m ESSCO gore-tex radom and a room for two complementary optical 
imaging spectrographs (from IAP, Bern and OV, UFRJ, Brasil), has 
been completed now by CASLEO at El Leoncito, San Juan, Argentina.
Numerous electrical, electronical, mechanical tests, as well as 
softwares tests, have been performed at the IAP, Bern, Switzerland, 
and at Itapetinga, Brasil.
 
The 1.5 m reflector is in Bern, already assembled to the other SST 
parts: four 210 and two 405 GHZ radiometers built by RPG, the ORBIT 
positionner, the interface box between the reflector and the radiometers, 
the counter-weights. Test and integration of the SST are being done 
at Bern, with a co-participation of researchers and technicians of 
CRAAE and CASLEO. The shipment of the SST to El Leoncito will be
mid-October, and the final installation is scheduled for the period 
January-April of 1999. The first tests and solar observations are planned 
for May of 1999.
 
The SST project received main financial support from FAPESP 
(Proc. 93/3321-7), complemented by funds from the IAP, Switzerland, 
and, IAFE and CASLEO/CONICET, Argentina.

\end{document}

%% End of NOBEYAMA98  ABSTRACT.